# SmartLoad Roadmap Converted into a GitHub Issue Hierarchy

Source roadmap: SmartLoad Function-Oriented Roadmap PDF. fileciteturn0file0

## Data Foundation

Title: [Data Foundation] Workload Trace Data Acquisition

Description: Collect and preprocess historical workload trace datasets to support workload forecasting model training and evaluation. fileciteturn0file0

Parent Function (Epic) Data Foundation

Sprint Sprint: Sprint 1

Module Breakdown

Workload Datasets

- [ ] Collect historical workload traces for forecasting model training

- [ ] Primary datasets include:

- [ ] Google Borg cluster traces

- [ ] Alibaba Group cluster traces

- [ ] Download datasets in CSV or Proto formats containing time-series resource usage information

- [ ] Extract and preprocess a representative subset of the data suitable for model training and evaluation

- [ ] Optionally collect additional datasets for diversity, such as:

- [ ] Bitbrains VM workload traces

- [ ] Microsoft Azure VM workload traces

Dependencies

- None (Data Foundation is a root prerequisite function)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

data, ml, task

Title: [Data Foundation] Anomaly Detection Dataset Acquisition

Description: Obtain labeled time-series anomaly datasets and standardize them into a unified format for anomaly detection model training and evaluation. fileciteturn0file0

Parent Function (Epic) Data Foundation

Sprint Sprint: Sprint 1

Module Breakdown

Labeled Time-Series Datasets

- [ ] Obtain labeled time-series datasets for anomaly detection

- [ ] Primary sources include:

- [ ] Numenta Anomaly Benchmark (NAB)

- [ ] Yahoo Service Machine Dataset (SMD)

- [ ] Parse datasets into a unified format (CSV with timestamp, metric value, and anomaly label)

- [ ] Prepare data for training and evaluation of anomaly detection models

Dependencies

- None (Data Foundation is a root prerequisite function)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

data, ml, task

Title: [Data Foundation] Simulation Environment for Reinforcement Learning

Description: Select and prototype a simulation environment to support offline RL training with controllable system interactions and measurable latency-based rewards. fileciteturn0file0

Parent Function (Epic) Data Foundation

Sprint Sprint: Sprint 5

Module Breakdown

Simulation Tool Selection

- [ ] Investigate and prototype a simulated environment for RL training, where agents interact with a controllable system rather than a static dataset

- [ ] Evaluate the following simulation approaches:

- [ ] Mininet: Network emulation with virtual hosts and switches to simulate routing decisions and resulting latencies

- [ ] CloudSim: Cloud datacenter simulator supporting virtual machines, task scheduling, and accelerated-time experiments

- [ ] Select one simulation tool for initial RL experiments

- [ ] If existing tools prove overly complex, implement a fallback custom Python simulator, for example:

- [ ] Simulate N servers with stochastic service times

- [ ] RL action: select a server

- [ ] Reward: negative request latency

Dependencies

- Depends on: Core Routing & Infrastructure (baseline understanding of routing + backends informs simulation design)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

data, ml, task

Title: [Data Foundation] Preliminary Offline Model Training

Description: Train initial baseline forecasting and anomaly detection models offline to validate feasibility and establish early performance baselines. fileciteturn0file0

Parent Function (Epic) Data Foundation

Sprint Sprint: Sprint 3

Module Breakdown

Forecasting Model

- [ ] Train an initial workload forecasting model using one of the collected workload trace datasets

- [ ] Example approaches include:

- [ ] ARIMA

- [ ] Prophet

- [ ] Predict future load (one hour ahead) and evaluate performance using metrics such as MAPE or RMSE

Anomaly Detection Model

- [ ] Train or configure a preliminary anomaly detection model using NAB or Yahoo SMD data

- [ ] Possible methods include:

- [ ] Statistical techniques (moving average with thresholds)

- [ ] Machine learning methods (Isolation Forest, LSTM autoencoder)

- [ ] Validate the models ability to detect injected or labeled anomalies

Dependencies

- Depends on: Data Foundation (Workload Trace Data Acquisition)

- Depends on: Data Foundation (Anomaly Detection Dataset Acquisition)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

data, ml, task

Title: [Data Foundation] Dataset Documentation & Licensing Review

Description: Document dataset sources, preprocessing, and licensing/attribution requirements in a Data Preparation report for final documentation. fileciteturn0file0

Parent Function (Epic) Data Foundation

Sprint Sprint: Sprint 7

Module Breakdown

Data Preparation Report

- [ ] Document all datasets used, including:

- [ ] Data sources

- [ ] Preprocessing steps

- [ ] Feature selection and transformations

- [ ] Compile documentation into a Data Preparation report for inclusion in the final project documentation

- [ ] Verify dataset licensing and usage permissions, noting required attributions (Google traces under CC-BY, NAB under MIT license)

Dependencies

- Depends on: Data Foundation (Workload Trace Data Acquisition)

- Depends on: Data Foundation (Anomaly Detection Dataset Acquisition)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

data, ml, task, documentation

## Telemetry & Observability

Title: [Telemetry & Observability] Load Balancer Instrumentation

Description: Instrument the load balancer with standardized metrics using OpenTelemetry so telemetry can be exported to downstream storage and analysis systems. fileciteturn0file0

Parent Function (Epic) Telemetry & Observability

Sprint Sprint: Sprint 2

Module Breakdown

OpenTelemetry Integration

- [ ] Integrate the OpenTelemetry (OTel) SDK into the load balancer service

- [ ] Instrument key metrics, including:

- [ ] Request count

- [ ] Request rate

- [ ] Request latency (histograms)

- [ ] CPU and memory usage (where applicable)

- [ ] Use the OTel Go SDK (or equivalent) to ensure metrics are captured in a standardized and portable format

Dependencies

- Depends on: Core Routing & Infrastructure (Load Balancer Service Implementation)

- Depends on: Core Routing & Infrastructure (Development Environment & Containerization)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

telemetry, infra, task

Title: [Telemetry & Observability] Metrics Storage Backend

Description: Deploy a time-series metrics database and define schemas to store telemetry at sufficient resolution for ML and monitoring use-cases. fileciteturn0file0

Parent Function (Epic) Telemetry & Observability

Sprint Sprint: Sprint 2

Module Breakdown

Time-Series Database

- [ ] Deploy TimescaleDB as the primary time-series metrics store (PostgreSQL-based)

- [ ] Run TimescaleDB as a Docker container

- [ ] Design and create database schemas for telemetry data, such as:

- [ ] Timestamped latency measurements

- [ ] Backend/server identifiers

- [ ] Optionally deploy a Prometheus server for real-time metric scraping

- [ ] If Prometheus is used, plan for exporting long-term data to TimescaleDB via a connector

Dependencies

- Depends on: Core Routing & Infrastructure (Development Environment & Containerization)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

telemetry, infra, task

Title: [Telemetry & Observability] Telemetry Collection Pipeline

Description: Configure a telemetry collection pipeline to reliably deliver metrics from the load balancer to storage (and optionally Prometheus). fileciteturn0file0

Parent Function (Epic) Telemetry & Observability

Sprint Sprint: Sprint 2

Module Breakdown

Collector Service

- [ ] Deploy an OpenTelemetry Collector service (if required)

- [ ] Configure telemetry pipelines with the following stages:

- [ ] Input: OTLP or Prometheus scraping

- [ ] Processing: batching and basic transformations

- [ ] Output: TimescaleDB, Prometheus remote write, or file-based export

- [ ] Ensure reliable delivery of metrics from the load balancer to storage

Dependencies

- Depends on: Telemetry & Observability (Load Balancer Instrumentation)

- Depends on: Telemetry & Observability (Metrics Storage Backend)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

telemetry, infra, task

Title: [Telemetry & Observability] Distributed Tracing

Description: Add distributed tracing to the load balancer (and optionally backends) to enable end-to-end performance visibility and debugging via a tracing backend. fileciteturn0file0

Parent Function (Epic) Telemetry & Observability

Sprint Sprint: Sprint 2

Module Breakdown

Tracing Setup

- [ ] Initialize OpenTelemetry tracing in the load balancer service

- [ ] Optionally instrument dummy backend services for end-to-end tracing

- [ ] Configure trace output to logs or a tracing backend (Jaeger)

- [ ] Treat this task as optional if sprint time becomes constrained

Dependencies

- Depends on: Telemetry & Observability (Load Balancer Instrumentation)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

telemetry, infra, task

Title: [Telemetry & Observability] Metrics Visualization

Description: Deploy a dashboarding tool and validate metrics ingestion by visualizing request rate and latency distributions over time. fileciteturn0file0

Parent Function (Epic) Telemetry & Observability

Sprint Sprint: Sprint 2

Module Breakdown

Grafana Dashboard

- [ ] Deploy a lightweight visualization tool (Grafana)

- [ ] Connect the dashboard to TimescaleDB (or Prometheus, if used)

- [ ] Create an initial dashboard displaying:

- [ ] Request rates over time

- [ ] Latency distributions

- [ ] Use visualization primarily to validate correct data ingestion

Dependencies

- Depends on: Telemetry & Observability (Metrics Storage Backend)

- Depends on: Telemetry & Observability (Telemetry Collection Pipeline)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

telemetry, infra, task

Title: [Telemetry & Observability] Telemetry Data Validation

Description: Run synthetic load and validate that telemetry is accurately stored with correct resolution and labels for downstream ML modules. fileciteturn0file0

Parent Function (Epic) Telemetry & Observability

Sprint Sprint: Sprint 2

Module Breakdown

Synthetic Load Testing

- [ ] Generate synthetic load using tools such as curl or simple scripts

- [ ] Verify that telemetry data appears correctly in the metrics database

- [ ] Validate:

- [ ] Metric resolution and accuracy

- [ ] Correct labeling (server IDs, request paths)

- [ ] Refine instrumentation as needed to ensure data usability for ML modules

Dependencies

- Depends on: Telemetry & Observability (Telemetry Collection Pipeline)

- Depends on: Telemetry & Observability (Metrics Storage Backend)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

telemetry, infra, task

## Core Routing & Infrastructure

Title: [Core Routing & Infrastructure] Repository & Version Control Setup

Description: Initialize the project repository, define service directory structure, and establish collaboration conventions for a small team workflow. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Project Repository Initialization

- [ ] Initialize the SmartLoad GitHub repository (public or private as appropriate)

- [ ] Define project directory structure for each microservice/module:

- [ ] load-balancer/

- [ ] rl-engine/

- [ ] telemetry/

- [ ] Add a clear README describing the project and structure

- [ ] Establish branching and merging conventions (feature branches, pull requests)

- [ ] Ensure repository access for all team members

Dependencies

- None (Core Routing & Infrastructure is a root prerequisite function for later decision modules)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] CI/CD Pipeline Configuration

Description: Set up CI to lint, test, and build Docker images on each push to enforce quality gates early and continuously. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Continuous Integration

- [ ] Set up continuous integration using GitHub Actions (or equivalent)

- [ ] Configure workflows to:

- [ ] Lint code on each push

- [ ] Run a basic (initial) test suite

- [ ] Build Docker images

- [ ] Plan for future expansion of the pipeline to include module-level testing

Dependencies

- Depends on: Core Routing & Infrastructure (Repository & Version Control Setup)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] Development Environment & Containerization

Description: Create Docker-based development orchestration to run the baseline services locally and validate the basic service lifecycle. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Docker-Based Setup

- [ ] Create Dockerfiles for each major component

- [ ] Provide a docker-compose.yml to orchestrate services in development

- [ ] Initially support a minimal setup (placeholder services)

- [ ] Verify that a simple Hello World service (load balancer ping response) runs successfully via Docker

Dependencies

- Depends on: Core Routing & Infrastructure (Repository & Version Control Setup)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] Baseline Architecture Finalization

Description: Confirm stack decisions and document interfaces between components, including control bus and telemetry message formats. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Technology Stack Decisions

- [ ] Review and confirm technology stack decisions (detailed in the next section)

- [ ] Agree on:

- [ ] Programming languages and frameworks per component

- [ ] Responsibilities of each module

- [ ] Walk through the Modular Architecture Overview

- [ ] Define and document interfaces between components, including:

- [ ] Control bus data

- [ ] Telemetry message formats

Dependencies

- Depends on: Core Routing & Infrastructure (Repository & Version Control Setup)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] Sprint Planning & Task Tracking

Description: Set up GitHub Projects/Issues tracking and define Sprint 1 tasks and acceptance criteria for workflow execution. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Project Management Setup

- [ ] Set up GitHub Projects or Issues for task management

- [ ] Create and populate Sprint 1 tasks

- [ ] Define clear acceptance criteria (CI passing, repo structure finalized)

Dependencies

- Depends on: Core Routing & Infrastructure (Repository & Version Control Setup)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] Load Balancer Service Implementation

Description: Implement a minimal HTTP reverse proxy load balancer with initial Round-Robin routing and configurable backend addresses. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

HTTP Reverse Proxy

- [ ] Develop the traffic ingress component that accepts client HTTP requests and forwards them to backend servers

- [ ] Implement the service as a minimal HTTP reverse proxy:

- [ ] Primary choice: Go using the built-in net/http library

- [ ] Fallback option: Node.js with Express (if Go learning is delayed)

- [ ] Implement Round-Robin routing as the initial load balancing policy

- [ ] Configure the service to read backend server addresses from:

- [ ] Configuration files, or

- [ ] Environment variables

Dependencies

- Depends on: Core Routing & Infrastructure (Development Environment & Containerization)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] Dummy Backend Services

Description: Implement a lightweight backend service and run multiple containerized instances to form a backend pool for routing experiments. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Backend Pool

- [ ] Implement a lightweight backend service (Python/Flask or Node.js)

- [ ] Return a fixed response to incoming requests

- [ ] Optionally simulate processing latency (sleep for a few milliseconds)

- [ ] Run multiple instances in separate containers to form the backend server pool

Dependencies

- Depends on: Core Routing & Infrastructure (Development Environment & Containerization)

- Depends on: Core Routing & Infrastructure (Load Balancer Service Implementation)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] Baseline Health Check Mechanism

Description: Add periodic health checks and remove unhealthy backends from routing while maintaining Round-Robin over healthy instances. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Backend Monitoring

- [ ] Implement periodic health checks from the load balancer to the backend instances

- [ ] Detect unresponsive backends and exclude them from request routing

- [ ] Maintain simple round-robin behavior over only healthy instances

- [ ] Lay the groundwork future anomaly detection integration

Dependencies

- Depends on: Core Routing & Infrastructure (Dummy Backend Services)

- Depends on: Core Routing & Infrastructure (Load Balancer Service Implementation)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] Logging & Basic Telemetry Collection

Description: Implement request-level logging as a baseline telemetry mechanism and prepare for later full telemetry pipeline integration. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Request-Level Logs

- [ ] Log each incoming request handled by the load balancer

- [ ] Capture, at minimum:

- [ ] Timestamp

- [ ] Selected backend instance

- [ ] Response time

- [ ] Output telemetry to standard output or log files as an initial baseline

- [ ] Prepare for later integration with the full telemetry pipeline

Dependencies

- Depends on: Core Routing & Infrastructure (Load Balancer Service Implementation)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] Unit Testing of Load Balancer Logic

Description: Create unit tests for key routing behaviors and integrate them into CI to maintain correctness as complexity increases. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Routing Tests

- [ ] Write unit tests for core routing behavior, including:

- [ ] Correct round-robin server selection

- [ ] Proper handling of backend removal or failure

- [ ] Integrate tests into the CI pipeline to ensure reliability

Dependencies

- Depends on: Core Routing & Infrastructure (Load Balancer Service Implementation)

- Depends on: Core Routing & Infrastructure (CI/CD Pipeline Configuration)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

Title: [Core Routing & Infrastructure] Code Review & Integration

Description: Establish and execute a peer review process to ensure quality and shared understanding before merging to main. fileciteturn0file0

Parent Function (Epic) Core Routing & Infrastructure

Sprint Sprint: Sprint 1

Module Breakdown

Peer Review Process

- [ ] Conduct peer code reviews prior to merging into the main branch

- [ ] Ensure adherence to quality, correctness, and shared understanding

Dependencies

- Depends on: Core Routing & Infrastructure (Repository & Version Control Setup)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

core, routing, task

## Decision Intelligence

Title: [Decision Intelligence] Anomaly Detection Microservice

Description: Implement an anomaly detection microservice that consumes telemetry and flags backend abnormalities using baseline and advanced models. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 3

Module Breakdown

Detection Engine

- [ ] Implement the anomaly detection engine as a standalone microservice

- [ ] Use Python to leverage established ML libraries (scikit-learn or PyTorch)

- [ ] Consume telemetry data by:

- [ ] Subscribing to the telemetry stream, or

- [ ] Periodically querying the metrics database

- [ ] Start with a simple statistical baseline, such as:

- [ ] Rolling averages and standard deviations

- [ ] Threshold-based deviation detection for latency or error rate

- [ ] Integrate a more advanced anomaly detection model (Isolation Forest or LSTM-based model) for improved accuracy

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Real-Time Anomaly Signaling

Description: Publish anomaly alerts as per-node health status via a control bus mechanism to enable failure-aware routing and system-wide reactions. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 3

Module Breakdown

Control Bus Integration

- [ ] Define how anomaly alerts are published within the Decision Layer

- [ ] Emit per-node health status signals indicating normal, degraded, or unhealthy states

- [ ] Implement signaling using one of the following approaches:

- [ ] Preferred: lightweight pub/sub mechanism (Redis Pub/Sub or MQTT)

- [ ] Fallback: status updates stored in the metrics database or an in-memory store

- [ ] Favor asynchronous, event-driven communication for scalability and decoupling

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Load Balancer Integration & Routing Constraints

Description: Modify load balancer routing to consume anomaly signals and enforce failure-aware routing constraints with recovery logic. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 3

Module Breakdown

Failure-Aware Routing

- [ ] Modify the load balancer to consume anomaly signals via:

- [ ] Subscription to the control bus, or

- [ ] Polling the anomaly detection service API

- [ ] Enforce routing rules such that:

- [ ] Instances flagged as unhealthy are excluded from routing

- [ ] Degraded instances are down-weighted in server selection

- [ ] Ensure that anomaly-based constraints are applied prior to other routing policies

- [ ] Define recovery logic for backend instances, such as:

- [ ] Automatic reintegration once anomalies clear, or

- [ ] Manual reset for safety

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Anomaly Scenario Testing

Description: Validate anomaly detection and mitigation by simulating abnormal backend behaviors and replaying labeled anomaly sequences. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 3

Module Breakdown

Validation Scenarios

- [ ] Simulate abnormal backend behavior, including:

- [ ] Artificial slowdowns

- [ ] Increased error rates or unresponsiveness

- [ ] Verify that the anomaly detection service correctly flags problematic instances

- [ ] Confirm that the load balancer avoids or deprioritizes flagged nodes

- [ ] Replay labeled anomaly sequences from NAB or Yahoo SMD datasets as pseudo-live telemetry input

- [ ] Measure end-to-end detection and mitigation latency, targeting response within one or two monitoring intervals

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Forecasting Microservice

Description: Implement a workload forecasting microservice that queries historical metrics and publishes short-term load predictions via the control bus. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 4

Module Breakdown

Workload Prediction Engine

- [ ] Implement the workload forecasting engine as a standalone microservice

- [ ] Use Python to leverage time-series forecasting libraries (Prophet, statsmodels)

- [ ] Periodically query the metrics database for historical load data, such as:

- [ ] Request rates

- [ ] CPU utilization

- [ ] Generate short-term load predictions (next 5-minute or 1-hour interval)

- [ ] Begin with a simple baseline model (last-hour average predicts next-hour load) to validate data flow

- [ ] Integrate a more advanced forecasting model trained (ARIMA, Prophet, or LSTM) once the pipeline is verified

- [ ] Output predicted load values or ranges via the control bus

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Autoscaling Decision Logic

Description: Implement an Autoscaler module that subscribes to forecasts and decides scale up/down actions using conservative rule-based logic. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 4

Module Breakdown

Autoscaler Module

- [ ] Design and implement the Autoscaler as a separate module for clarity and modularity

- [ ] Subscribe to forecast outputs published on the control bus

- [ ] Use forecasted load (and optional auxiliary signals) to decide scaling actions

- [ ] Implement initial rule-based logic, for example:

- [ ] Scale up if predicted load exceeds current capacity by X%

- [ ] Scale down if predicted load remains below capacity by Y% for Z minutes

- [ ] Encode conservative defaults to avoid oscillations or thrashing

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Scaling Infrastructure Integration

Description: Execute scaling actions by launching/terminating backend instances (local Docker or optional cloud APIs) and syncing load balancer backend pool dynamically. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 4

Module Breakdown

Instance Management

- [ ] Implement mechanisms to execute scaling actions at the infrastructure level

- [ ] For a local or simulated environment:

- [ ] Launch new dummy backend instances as Docker containers

- [ ] Terminate containers to simulate scale-down

- [ ] Maintain a registry of active backend instances, such as:

- [ ] A configuration file

- [ ] A database table

- [ ] Ensure the load balancer dynamically updates its backend pool when the registry changes

- [ ] If a cloud testbed is available, optionally integrate with real infrastructure APIs (AWS EC2 via Boto3) to manage instances

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] End-to-End Control Loop Integration

Description: Validate the complete telemetry→forecast→autoscale→telemetry loop under rising and sustained low-load scenarios using load generation. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 4

Module Breakdown

Control Loop Validation

- [ ] Validate the full control loop:

- [ ] Telemetry Forecast Autoscale New Resources Telemetry

- [ ] Simulate rising load by increasing request rates to the load balancer using a load generation script

- [ ] Verify that:

- [ ] The forecasting service predicts the upward trend

- [ ] The autoscaler proactively provisions additional instances

- [ ] The load balancer routes traffic to newly added instances

- [ ] Similarly, test sustained low-load scenarios to validate scale-down behavior

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Autoscaling Safety Constraints

Description: Add basic scaling policy constraints (min/max instances) as an early safety layer and precursor to the full Policy Manager. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 4

Module Breakdown

Scaling Policies

- [ ] Introduce basic policy constraints to prevent unsafe scaling decisions

- [ ] Enforce:

- [ ] Maximum number of backend instances (cost control)

- [ ] Minimum number of instances (fault tolerance)

- [ ] Hard-code constraints initially or load them from configuration files

- [ ] Treat these as a precursor to the full Policy Manager

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Reinforcement Learning Decision Engine

Description: Implement an RL routing engine module, define the RL formulation, and validate learning with a baseline algorithm and reward design. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 5

Module Breakdown

RL Routing Module

- [ ] Implement the RL-based routing engine as a standalone module

- [ ] Use Python with an RL framework (Stable Baselines3 with PyTorch)

- [ ] Define the RL formulation:

- [ ] State: current load, per-server latency, server health flags from the anomaly detector

- [ ] Action: select a backend server or output a ranked distribution of servers

- [ ] Reward: encourage low latency and balanced load (negative P95 latency, throughput-latency trade-off)

- [ ] Start with a simple RL algorithm to validate end-to-end learning, such as:

- [ ] Policy gradient (REINFORCE), or

- [ ] Q-learning in a discrete action space

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Offline Training in Simulation

Description: Train RL agent offline in simulation for accelerated experimentation, verify convergence, and produce deployable model parameters. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 5

Module Breakdown

RL Training

- [ ] Train the RL agent offline using the simulation environment developed

- [ ] Use CloudSim or a custom simulator to run many training episodes without affecting the live system

- [ ] Simulate long-duration workloads in accelerated time

- [ ] Monitor training progress using reward curves and policy behavior

- [ ] Verify convergence toward reasonable routing behavior (favoring faster or less loaded servers)

- [ ] Save trained model parameters for deployment

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Shadow Deployment of RL Engine

Description: Integrate RL engine in shadow mode to compute and log routing recommendations without affecting live routing decisions, enabling safe validation. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 5

Module Breakdown

Shadow Mode

- [ ] Integrate the RL engine into the live SmartLoad system in shadow mode

- [ ] Allow the RL engine to:

- [ ] Consume live telemetry

- [ ] Compute routing recommendations

- [ ] Log RL decisions without enforcing them, while the load balancer continues using classical routing

- [ ] Compare RL-recommended actions with actual routing decisions to validate correctness and safety

- [ ] Collect performance data under test loads or controlled scenarios

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Full RL Integration with Routing Logic

Description: Enable RL-driven routing with a clear decision hierarchy that respects anomaly constraints, includes fallbacks, and supports policy overrides. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 5

Module Breakdown

Decision Hierarchy

- [ ] Enable RL-driven routing decisions in the load balancer once sufficient confidence is established

- [ ] Implement a clear decision hierarchy:

- [ ] (1) Apply anomaly detection constraints to remove unhealthy nodes

- [ ] (2) Use RL-generated routing scores or rankings

- [ ] (3) Fall back to classical load balancing if RL output is unavailable, uncertain, or warming up

- [ ] Allow policy overrides (safe mode) to bypass RL decisions when required

- [ ] Implement RL communication via the control bus, for example:

- [ ] Publish server rankings or traffic distributions

- [ ] Load balancer consumes RL messages and routes accordingly

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Online Learning Strategy & Safety Controls

Description: Decide on fixed-policy vs online learning strategy and implement conservative safety controls around exploration and policy constraints. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 5

Module Breakdown

Learning Policies

- [ ] Decide between:

- [ ] Fixed-policy deployment trained offline, or

- [ ] Controlled online learning with continual updates

- [ ] If online learning is enabled:

- [ ] Limit exploration to avoid unsafe routing behavior

- [ ] Gate exploration parameters through configuration or policy constraints

- [ ] Favor conservative defaults suitable for short-term project safety

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

Title: [Decision Intelligence] Evaluation of RL-Based Routing

Description: Design and execute experiments comparing RL routing to classical routing using latency and fairness metrics across representative scenarios. fileciteturn0file0

Parent Function (Epic) Decision Intelligence

Sprint Sprint: Sprint 5

Module Breakdown

RL Experiments

- [ ] Design experiments to evaluate RL effectiveness, including:

- [ ] Scenarios with one consistently slower backend server

- [ ] Time-varying workloads and traffic spikes

- [ ] Compare RL-based routing against classical algorithms by measuring:

- [ ] Average latency

- [ ] P95 latency

- [ ] Load distribution fairness

- [ ] Use telemetry data to quantitatively assess performance gains

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

ml, decision, task

## Policy & System Integration

Title: [Policy & System Integration] Policy Manager Implementation

Description: Implement a lightweight Policy Manager to centralize operating modes, scaling limits, SLA targets, and RL parameters, and distribute policies to components. fileciteturn0file0

Parent Function (Epic) Policy & System Integration

Sprint Sprint: Sprint 6

Module Breakdown

Policy Configuration

- [ ] Develop a lightweight Policy Manager to centralize configuration and high-level control

- [ ] Implement policy distribution using one of the following:

- [ ] Shared JSON/YAML configuration files, or

- [ ] A small configuration service exposing a policy API

- [ ] Support core policy categories, including:

- [ ] Operating Mode: classical-only, hybrid (RL + classical), or learning-only

- [ ] Safe Mode: force classical routing and disable RL outputs

- [ ] Scaling Limits: minimum and maximum number of instances

- [ ] SLA Targets: desired maximum P95 latency

- [ ] RL Parameters: exploration rate, reward toggles, etc.

- [ ] Ensure all SmartLoad components can read updated policies via the control bus or a shared configuration store

Dependencies

- Depends on: Decision Intelligence (required by Policy & System Integration)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

integration, task

Title: [Policy & System Integration] Security & Configuration Validation

Description: Ensure secrets are not hard-coded and add validations to detect invalid or unsafe policy/configuration values. fileciteturn0file0

Parent Function (Epic) Policy & System Integration

Sprint Sprint: Sprint 6

Module Breakdown

Secrets & Validation

- [ ] Ensure sensitive configuration values (cloud API keys) are not hard-coded

- [ ] Store secrets securely using environment variables

- [ ] Add basic validation to detect invalid or unsafe policy values

Dependencies

- Depends on: Decision Intelligence (required by Policy & System Integration)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

integration, task

Title: [Policy & System Integration] End-to-End Integration Testing

Description: Execute comprehensive integration scenarios across the full system including anomaly rerouting, forecasting/autoscaling, and RL routing behavior. fileciteturn0file0

Parent Function (Epic) Policy & System Integration

Sprint Sprint: Sprint 6

Module Breakdown

Integration Scenarios

- [ ] Conduct comprehensive integration tests across all system components

- [ ] Validate the following end-to-end scenarios:

- [ ] Scenario 1: steady load node anomaly traffic rerouted recovery and reintegration

- [ ] Scenario 2: sudden load spike forecast predicts increase autoscaler provisions new instance RL routes traffic latency improves

- [ ] Test scale-down behavior after load decreases and verify grace periods

Dependencies

- Depends on: Decision Intelligence (required by Policy & System Integration)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

integration, task

Title: [Policy & System Integration] Failure Handling & Fallback Validation

Description: Validate safe behavior under partial failures (e.g., RL engine crash, metrics DB outage) ensuring graceful degradation to classical routing and default behavior. fileciteturn0file0

Parent Function (Epic) Policy & System Integration

Sprint Sprint: Sprint 6

Module Breakdown

Failure Scenarios

- [ ] Simulate partial system failures, including:

- [ ] RL engine crash or unavailability

- [ ] Metrics database outage

- [ ] Verify that the system continues operating safely using classical load balancing and default behavior

- [ ] Ensure components degrade gracefully using cached or last-known data

Dependencies

- Depends on: Decision Intelligence (required by Policy & System Integration)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

integration, task

Title: [Policy & System Integration] Resource Usage Monitoring & Optimization

Description: Monitor and optimize resource usage of each component under load to keep SmartLoad lightweight and efficient. fileciteturn0file0

Parent Function (Epic) Policy & System Integration

Sprint Sprint: Sprint 6

Module Breakdown

Performance Monitoring

- [ ] Monitor CPU and memory usage of each SmartLoad component under load

- [ ] Identify and optimize any performance bottlenecks

- [ ] Ensure the overall system remains lightweight and efficient

Dependencies

- Depends on: Decision Intelligence (required by Policy & System Integration)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

integration, task

Title: [Policy & System Integration] Performance Tuning & Parameter Refinement

Description: Tune anomaly thresholds, forecasting parameters, RL hyperparameters, and load balancer performance settings based on observed system behavior. fileciteturn0file0

Parent Function (Epic) Policy & System Integration

Sprint Sprint: Sprint 6

Module Breakdown

Parameter Optimization

- [ ] Tune anomaly detection thresholds to balance sensitivity and stability

- [ ] Refine forecasting frequency and model parameters for accuracy and efficiency

- [ ] Adjust RL hyperparameters (learning rate, exploration) and retrain models if improvements are observed

- [ ] Optimize the load balancer implementation for throughput (Go concurrency or Node.js clustering)

Dependencies

- Depends on: Decision Intelligence (required by Policy & System Integration)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

integration, task

Title: [Policy & System Integration] Optional UI / Dashboard Integration

Description: Optionally implement an operator UI/CLI to display system status and allow toggling key policies (safe mode), or prepare static dashboards for demo. fileciteturn0file0

Parent Function (Epic) Policy & System Integration

Sprint Sprint: Sprint 6

Module Breakdown

Operator Interface

- [ ] Implement a simple web UI or CLI for operators if time permits

- [ ] Display real-time system status, including:

- [ ] Current load

- [ ] Active backend instances

- [ ] Detected anomalies

- [ ] Allow toggling key policies (enabling or disabling safe mode)

- [ ] If implementation time is limited, prepare static dashboards or logs (Grafana) for demonstration purposes

Dependencies

- Depends on: Decision Intelligence (required by Policy & System Integration)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

integration, task

## Testing & Benchmarking

Title: [Testing & Benchmarking] Automated Test Suite Development

Description: Develop an automated testing framework covering unit, integration, and regression tests and integrate it into CI for repeatable verification. fileciteturn0file0

Parent Function (Epic) Testing & Benchmarking

Sprint Sprint: Sprint 6

Module Breakdown

Testing Framework

- [ ] Develop a comprehensive automated testing framework covering unit, integration, and regression tests

- [ ] Integrate tests into the CI pipeline to ensure repeatability and long-term reliability

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

- Depends on: Decision Intelligence

- Depends on: Policy & System Integration

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

testing, task

Title: [Testing & Benchmarking] Unit Testing of Individual Modules

Description: Complete unit tests for ML modules and routing logic, including anomaly detection, forecasting, RL decision logic, and load balancer fallbacks. fileciteturn0file0

Parent Function (Epic) Testing & Benchmarking

Sprint Sprint: Sprint 6

Module Breakdown

Module Tests

- [ ] Complete unit tests for any remaining components, including:

- [ ] Anomaly detection logic (flagging known anomalous sequences)

- [ ] Forecasting module outputs on known patterns

- [ ] RL agent decision logic on mock system states

- [ ] Load balancer routing logic and fallbacks

- [ ] Responsibility split by module ownership:

- [ ] ML-related modules (forecasting, anomaly detection, RL)

- [ ] load balancer and routing logic

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

- Depends on: Decision Intelligence

- Depends on: Policy & System Integration

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

testing, task

Title: [Testing & Benchmarking] End-to-End Integration Testing

Description: Implement Docker Compose-based integration test scripts for realistic scenarios and assert correctness against SLA-related expectations. fileciteturn0file0

Parent Function (Epic) Testing & Benchmarking

Sprint Sprint: Sprint 6

Module Breakdown

System Scenarios

- [ ] Develop integration test scripts that bring up the full SmartLoad system (via Docker Compose)

- [ ] Simulate realistic scenarios such as:

- [ ] Gradually increasing request load

- [ ] Autoscaler-triggered instance provisioning

- [ ] RL-guided routing under varying load

- [ ] Validate outcomes using assertions, for example:

- [ ] Number of active backend instances increases as expected

- [ ] P95 latency remains below configured SLA targets

- [ ] Implement tests using Python scripts or a testing framework

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

- Depends on: Decision Intelligence

- Depends on: Policy & System Integration

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

testing, task

Title: [Testing & Benchmarking] Regression Testing

Description: Add targeted regression tests for discovered bugs and edge cases to prevent recurrence during iterative development. fileciteturn0file0

Parent Function (Epic) Testing & Benchmarking

Sprint Sprint: Sprint 6

Module Breakdown

Bug Prevention

- [ ] Identify bugs or edge cases discovered during integration

- [ ] Add targeted regression tests to prevent recurrence

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

- Depends on: Decision Intelligence

- Depends on: Policy & System Integration

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

testing, task

Title: [Testing & Benchmarking] Performance Benchmarking

Description: Stress test SmartLoad under increasing load, compare configurations (RL vs classical; forecasting autoscaling vs reactive), and measure system overhead. fileciteturn0file0

Parent Function (Epic) Testing & Benchmarking

Sprint Sprint: Sprint 6

Module Breakdown

Load Testing

- [ ] Use a load generation tool (Locust, JMeter, or a custom multithreaded script) to stress the system

- [ ] Gradually increase load until system capacity is reached

- [ ] Measure key performance indicators, including:

- [ ] Throughput (requests per second)

- [ ] Latency distribution (average and P95 latency)

- [ ] Benchmark alternative configurations, such as:

- [ ] RL-based routing vs classical round-robin routing

- [ ] Forecasting-based autoscaling vs reactive autoscaling

- [ ] Measure SmartLoads own resource consumption (CPU and memory usage per microservice) to assess system overhead

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

- Depends on: Decision Intelligence

- Depends on: Policy & System Integration

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

testing, task

Title: [Testing & Benchmarking] Model Accuracy Evaluation

Description: Evaluate forecasting accuracy and anomaly detection performance using labeled or injected anomalies, reporting error rates and false positive/negative rates. fileciteturn0file0

Parent Function (Epic) Testing & Benchmarking

Sprint Sprint: Sprint 6

Module Breakdown

ML Metrics

- [ ] Evaluate forecasting accuracy by comparing predicted versus actual load trends

- [ ] Assess anomaly detection performance using labeled datasets or known injected anomalies

- [ ] Report false positive and false negative rates where applicable

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

- Depends on: Decision Intelligence

- Depends on: Policy & System Integration

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

testing, task

Title: [Testing & Benchmarking] Fault Tolerance & Resilience Testing

Description: Inject failures (RL termination, forecasting service disabled) and confirm graceful degradation without system-wide crashes and with safe default behavior. fileciteturn0file0

Parent Function (Epic) Testing & Benchmarking

Sprint Sprint: Sprint 6

Module Breakdown

Failure Injection

- [ ] Intentionally disrupt system components to validate graceful degradation, including:

- [ ] Terminating the RL engine and verifying fallback to classical routing

- [ ] Disabling the forecasting service and confirming autoscaling continues in reactive mode

- [ ] Ensure no system-wide crashes occur and default behavior maintains service availability

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

- Depends on: Decision Intelligence

- Depends on: Policy & System Integration

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

testing, task

Title: [Testing & Benchmarking] System Tuning Based on Results

Description: Analyze benchmark results against SLA targets and adjust scaling thresholds, load balancer performance, and ML components to meet requirements. fileciteturn0file0

Parent Function (Epic) Testing & Benchmarking

Sprint Sprint: Sprint 6

Module Breakdown

Post-Benchmark Adjustments

- [ ] Analyze benchmarking results against SLA targets

- [ ] If P95 latency exceeds acceptable bounds:

- [ ] Adjust autoscaling thresholds or instance limits

- [ ] Optimize load balancer code paths

- [ ] Refine ML components as needed, such as:

  - [ ] Retraining RL models with additional data

  - [ ] Adjusting reward functions or forecasting parameters

- [ ] Ensure compliance with any explicit performance or efficiency requirements specified by supervisors

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

- Depends on: Decision Intelligence

- Depends on: Policy & System Integration

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

testing, task

Title: [Testing & Benchmarking] Results Documentation & Reporting

Description: Collect experiment artifacts and generate plots/tables for inclusion in the final report, covering latency-vs-load and scaling behavior over time. fileciteturn0file0

Parent Function (Epic) Testing & Benchmarking

Sprint Sprint: Sprint 7

Module Breakdown

Experimental Artifacts

- [ ] Collect logs, metrics, and experiment outputs

- [ ] Generate plots and charts for key results, such as:

- [ ] Latency vs load curves

- [ ] Scaling behavior over time

- [ ] Tabulate KPIs comparing baseline behavior with SmartLoad-enabled behavior for inclusion in the final report

Dependencies

- Depends on: Data Foundation

- Depends on: Telemetry & Observability

- Depends on: Core Routing & Infrastructure

- Depends on: Decision Intelligence

- Depends on: Policy & System Integration

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

testing, task, documentation

## Deployment & Finalization

Title: [Deployment & Finalization] Production / Demo Deployment Setup

Description: Prepare a realistic demo deployment environment with correct networking, parameterized configuration, and hardened deployment artifacts (Compose/Helm). fileciteturn0file0

Parent Function (Epic) Deployment & Finalization

Sprint Sprint: Sprint 7

Module Breakdown

Deployment Environment

- [ ] Prepare a realistic deployment environment for demonstration

- [ ] Deploy SmartLoad using one of the following approaches:

- [ ] Cloud-based virtual machines (AWS, Azure, or university cluster)

- [ ] Kubernetes cluster with SmartLoad components as services

- [ ] Assign roles within the deployment:

- [ ] Load balancer deployed as a public-facing service

- [ ] Backend services deployed as separate instances or pods

- [ ] Configure networking to ensure:

- [ ] Load balancer endpoint is externally accessible

- [ ] Internal communication with backend services is functional

- [ ] Harden deployment artifacts:

- [ ] Production-grade Docker Compose configuration, or

- [ ] Helm charts if using Kubernetes

- [ ] Ensure all environment variables (database connections, service endpoints) are correctly parameterized

Dependencies

- Depends on: Testing & Benchmarking (Deployment & Finalization depends on Testing and Policy)

- Depends on: Policy & System Integration (Deployment & Finalization depends on Testing and Policy)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

deployment, task

Title: [Deployment & Finalization] Final Code Cleanup & Refactoring

Description: Refactor for maintainability, remove debug-only logging, externalize configuration, and eliminate hard-coded constants to finalize code quality. fileciteturn0file0

Parent Function (Epic) Deployment & Finalization

Sprint Sprint: Sprint 7

Module Breakdown

Code Quality

- [ ] Refactor code for clarity and maintainability

- [ ] Remove or disable debug-only logging

- [ ] Ensure all configuration values are externally configurable

- [ ] Eliminate hard-coded constants and magic values

Dependencies

- Depends on: Testing & Benchmarking (Deployment & Finalization depends on Testing and Policy)

- Depends on: Policy & System Integration (Deployment & Finalization depends on Testing and Policy)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

deployment, task

Title: [Deployment & Finalization] Documentation Completion

Description: Consolidate documentation produced across sprints and ensure consistency between design documents and final implementation. fileciteturn0file0

Parent Function (Epic) Deployment & Finalization

Sprint Sprint: Sprint 7

Module Breakdown

Project Documentation

- [ ] Consolidate documentation produced across all sprints

- [ ] Ensure consistency between design documents and final implementation

Dependencies

- Depends on: Testing & Benchmarking (Deployment & Finalization depends on Testing and Policy)

- Depends on: Policy & System Integration (Deployment & Finalization depends on Testing and Policy)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

deployment, task, documentation

Title: [Deployment & Finalization] Sprint Reports Compilation

Description: Compile sprint-level notes into a cohesive development narrative including objectives, outcomes, and deviations from plan. fileciteturn0file0

Parent Function (Epic) Deployment & Finalization

Sprint Sprint: Sprint 7

Module Breakdown

Development Narrative

- [ ] Merge sprint-level notes into a cohesive development narrative

- [ ] For each sprint, summarize:

- [ ] Objectives

- [ ] Key implementation outcomes

- [ ] Deviations from the original plan

Dependencies

- Depends on: Testing & Benchmarking (Deployment & Finalization depends on Testing and Policy)

- Depends on: Policy & System Integration (Deployment & Finalization depends on Testing and Policy)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

deployment, task, documentation

Title: [Deployment & Finalization] User Guide Preparation

Description: Write user instructions to deploy/start services, reproduce scenarios, and interpret outputs, and include them in README or a standalone markdown document. fileciteturn0file0

Parent Function (Epic) Deployment & Finalization

Sprint Sprint: Sprint 7

Module Breakdown

User Instructions

- [ ] Write a concise guide explaining how to:

- [ ] Deploy and start SmartLoad services

- [ ] Reproduce key test or demo scenarios

- [ ] Interpret logs, metrics, and outputs

- [ ] Include the guide in the repository README or as a standalone markdown document

Dependencies

- Depends on: Testing & Benchmarking (Deployment & Finalization depends on Testing and Policy)

- Depends on: Policy & System Integration (Deployment & Finalization depends on Testing and Policy)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

deployment, task, documentation

Title: [Deployment & Finalization] Technical Documentation Finalization

Description: Finalize module documentation with functional descriptions, interfaces, and design decisions, and update design docs to match final system state. fileciteturn0file0

Parent Function (Epic) Deployment & Finalization

Sprint Sprint: Sprint 7

Module Breakdown

Module Documentation

- [ ] Ensure each SmartLoad module includes:

- [ ] A brief functional description

- [ ] Interface definitions

- [ ] Key design decisions

- [ ] Update existing module design documents (Anomaly Detection, Decision Layer) to reflect the final system state

Dependencies

- Depends on: Testing & Benchmarking (Deployment & Finalization depends on Testing and Policy)

- Depends on: Policy & System Integration (Deployment & Finalization depends on Testing and Policy)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

deployment, task, documentation

Title: [Deployment & Finalization] Final Project Report Writing

Description: Prepare the final academic report, divide drafting responsibilities, and collaboratively refine for coherence and quality. fileciteturn0file0

Parent Function (Epic) Deployment & Finalization

Sprint Sprint: Sprint 7

Module Breakdown

Academic Report

- [ ] Prepare the final written report following the expected academic structure:

- [ ] Introduction and problem statement

- [ ] Related work

- [ ] System architecture and design rationale

- [ ] Implementation details

- [ ] Testing and performance evaluation

- [ ] Conclusions and future work

- [ ] Divide drafting responsibilities:

- [ ] introduction and architecture

- [ ] AI/ML components and experimental results

- [ ] infrastructure, deployment, and testing

- [ ] Collaboratively edit and refine the report for coherence and quality

Dependencies

- Depends on: Testing & Benchmarking (Deployment & Finalization depends on Testing and Policy)

- Depends on: Policy & System Integration (Deployment & Finalization depends on Testing and Policy)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

deployment, task, documentation

Title: [Deployment & Finalization] Presentation & Demo Preparation

Description: Create presentation slides, design and rehearse a live or scripted demo showcasing scaling, anomaly handling, and RL adaptive routing. fileciteturn0file0

Parent Function (Epic) Deployment & Finalization

Sprint Sprint: Sprint 7

Module Breakdown

Final Demonstration

- [ ] Prepare presentation slides summarizing:

- [ ] Motivation and system overview

- [ ] Key technical contributions

- [ ] Experimental results and insights

- [ ] Design a live demo or scripted demonstration showcasing:

- [ ] Load scaling behavior

- [ ] Anomaly handling

- [ ] RL-based adaptive routing

- [ ] Rehearse the presentation and demo to ensure smooth execution

Dependencies

- Depends on: Testing & Benchmarking (Deployment & Finalization depends on Testing and Policy)

- Depends on: Policy & System Integration (Deployment & Finalization depends on Testing and Policy)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

deployment, task, documentation

Title: [Deployment & Finalization] Final Review & Buffer Time

Description: Allocate buffer for final fixes, address supervisor feedback, and verify all deliverables meet submission requirements. fileciteturn0file0

Parent Function (Epic) Deployment & Finalization

Sprint Sprint: Sprint 7

Module Breakdown

Final Checks

- [ ] Reserve time for last-minute fixes or refinements

- [ ] Address feedback from supervisors, if any

- [ ] Verify that all deliverables meet submission requirements

Dependencies

- Depends on: Testing & Benchmarking (Deployment & Finalization depends on Testing and Policy)

- Depends on: Policy & System Integration (Deployment & Finalization depends on Testing and Policy)

Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

Labels

deployment, task, documentation

## Parallel Development Streams

Stream A — Data & Decision Intelligence - Data Foundation - Decision Intelligence Layer

Stream B — Infrastructure & Observability - Core Routing & Infrastructure - Telemetry & Observability Layer

Stream C — Integration, Testing & Deployment - Policy & System Integration - Testing & Benchmarking - Deployment & Finalization