# SmartLoad Roadmap Converted to GitHub Issues

Roadmap source: SmartLoad_Function_Oriented_Roadmap.pdf fileciteturn0file0

## Data Foundation

Title:
[Data Foundation] Workload Trace Data Acquisition

## Description

Acquire and preprocess historical workload traces to build forecasting training and evaluation datasets.

## Parent Function (Epic)

Data Foundation

## Module Breakdown

### 1.1.1 Workload Datasets

- [ ] Collect historical workload traces for forecasting model training

- [ ] Primary datasets include:

- [ ] Google Borg cluster traces

- [ ] Alibaba cluster traces

- [ ] Download datasets in CSV or Proto formats containing time-series resource usage information

- [ ] Extract and preprocess a representative subset of the data suitable for model training and evaluation

- [ ] Optionally collect additional datasets for diversity, such as:

- [ ] BitBrains VM workload traces

- [ ] Azure VM workload traces

## Dependencies

None (foundational function per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

data, ml, task

Title:
[Data Foundation] Anomaly Detection Dataset Acquisition

## Description

Acquire labeled time-series datasets and normalize them into a unified format suitable for anomaly detection model training and evaluation.

## Parent Function (Epic)

Data Foundation

## Module Breakdown

### 1.2.1 Labeled Time-Series Datasets

- [ ] Obtain labeled time-series datasets for anomaly detection

- [ ] Primary sources include:

- [ ] Numenta Anomaly Benchmark (NAB)

- [ ] Yahoo Service Machine Dataset (SMD)

- [ ] Parse datasets into a unified format (CSV with timestamp, metric value, and anomaly label)

- [ ] Prepare data for training and evaluation of anomaly detection models

## Dependencies

None (foundational function per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

data, ml, task

Title:
[Data Foundation] Simulation Environment for Reinforcement Learning

## Description

Select and prototype a simulation environment to support offline reinforcement learning training for routing decisions.

## Parent Function (Epic)

Data Foundation

## Module Breakdown

### 1.3.1 Simulation Tool Selection

- [ ] Investigate and prototype a simulated environment for RL training, where agents interact with a controllable system rather than a static dataset

- [ ] Evaluate the following simulation approaches:

- [ ] Mininet: Network emulation with virtual hosts and switches to simulate routing decisions and resulting latencies

- [ ] CloudSim: Cloud datacenter simulator supporting virtual machines, task scheduling, and accelerated-time experiments

- [ ] Select one simulation tool for initial RL experiments

- [ ] If existing tools prove overly complex, implement a fallback custom Python simulator, for example:

- [ ] Simulate N servers with stochastic service times

- [ ] RL action: select a server

- [ ] Reward: negative request latency

## Dependencies

None (foundational function per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

data, ml, task

Title:
[Data Foundation] Preliminary Offline Model Training

## Description

Train initial baseline models for workload forecasting and anomaly detection to validate feasibility and establish reference performance.

## Parent Function (Epic)

Data Foundation

## Module Breakdown

### 1.4.1 Forecasting Model

- [ ] Train an initial workload forecasting model using one of the collected workload trace datasets

- [ ] Example approaches include:

- [ ] ARIMA

- [ ] Prophet

- [ ] Predict future load (one hour ahead) and evaluate performance using metrics such as MAPE or RMSE

### 1.4.2 Anomaly Detection Model

- [ ] Train or configure a preliminary anomaly detection model using NAB or Yahoo SMD data

- [ ] Possible methods include:

- [ ] Statistical techniques (moving average with thresholds)

- [ ] Machine learning methods (Isolation Forest, LSTM autoencoder)

- [ ] Validate the models ability to detect injected or labeled anomalies

## Dependencies

None (foundational function per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

data, ml, task

Title:
[Data Foundation] Dataset Documentation & Licensing Review

## Description

Document dataset sources and preprocessing, and review licensing/attribution requirements for included datasets.

## Parent Function (Epic)

Data Foundation

## Module Breakdown

### 1.5.1 Data Preparation Report

- [ ] Document all datasets used, including:

- [ ] Data sources

- [ ] Preprocessing steps

- [ ] Feature selection and transformations

- [ ] Compile documentation into a Data Preparation report for inclusion in the final project documentation

- [ ] Verify dataset licensing and usage permissions, noting required attributions (Google traces under CC-BY, NAB under MIT license)

## Dependencies

None (foundational function per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

data, ml, task

## Telemetry & Observability Layer

Title:
[Telemetry & Observability Layer] Load Balancer Instrumentation

## Description

Instrument the load balancer with standardized telemetry using OpenTelemetry and capture core request and resource metrics.

## Parent Function (Epic)

Telemetry & Observability Layer

## Module Breakdown

### 2.1.1 OpenTelemetry Integration

- [ ] Integrate the OpenTelemetry (OTel) SDK into the load balancer service

- [ ] Instrument key metrics, including:

- [ ] Request count

- [ ] Request rate

- [ ] Request latency (histograms)

- [ ] CPU and memory usage (where applicable)

- [ ] Use the OTel Go SDK (or equivalent) to ensure metrics are captured in a standardized and portable format

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

telemetry, infra, task

Title:
[Telemetry & Observability Layer] Metrics Storage Backend

## Description

Deploy a time-series metrics storage backend, define schemas for telemetry data, and optionally support Prometheus ingestion/export to TimescaleDB.

## Parent Function (Epic)

Telemetry & Observability Layer

## Module Breakdown

### 2.2.1 Time-Series Database

- [ ] Deploy TimescaleDB as the primary time-series metrics store (PostgreSQL-based)

- [ ] Run TimescaleDB as a Docker container

- [ ] Design and create database schemas for telemetry data, such as:

- [ ] Timestamped latency measurements

- [ ] Backend/server identifiers

- [ ] Optionally deploy a Prometheus server for real-time metric scraping

- [ ] If Prometheus is used, plan for exporting long-term data to TimescaleDB via a connector

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

telemetry, infra, task

Title:
[Telemetry & Observability Layer] Telemetry Collection Pipeline

## Description

Deploy and configure a telemetry collection pipeline to reliably deliver metrics from instrumented services into storage backends.

## Parent Function (Epic)

Telemetry & Observability Layer

## Module Breakdown

### 2.3.1 Collector Service

- [ ] Deploy an OpenTelemetry Collector service (if required)

- [ ] Configure telemetry pipelines with the following stages:

- [ ] Input: OTLP or Prometheus scraping

- [ ] Processing: batching and basic transformations

- [ ] Output: TimescaleDB, Prometheus remote write, or file-based export

- [ ] Ensure reliable delivery of metrics from the load balancer to storage

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

telemetry, infra, task

Title:
[Telemetry & Observability Layer] Distributed Tracing

## Description

Initialize distributed tracing with OpenTelemetry and optionally configure a tracing backend for end-to-end request visibility.

## Parent Function (Epic)

Telemetry & Observability Layer

## Module Breakdown

### 2.4.1 Tracing Setup

- [ ] Initialize OpenTelemetry tracing in the load balancer service

- [ ] Optionally instrument dummy backend services for end-to-end tracing

- [ ] Configure trace output to logs or a tracing backend (Jaeger)

- [ ] Treat this task as optional if sprint time becomes constrained

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

telemetry, infra, task

Title:
[Telemetry & Observability Layer] Metrics Visualization

## Description

Deploy Grafana (or equivalent) and build dashboards to validate telemetry ingestion and explore key system indicators.

## Parent Function (Epic)

Telemetry & Observability Layer

## Module Breakdown

### 2.5.1 Grafana Dashboard

- [ ] Deploy a lightweight visualization tool (Grafana)

- [ ] Connect the dashboard to TimescaleDB (or Prometheus, if used)

- [ ] Create an initial dashboard displaying:

- [ ] Request rates over time

- [ ] Latency distributions

- [ ] Use visualization primarily to validate correct data ingestion

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

telemetry, infra, task

Title:
[Telemetry & Observability Layer] Telemetry Data Validation

## Description

Validate end-to-end telemetry from load generation through storage and ensure metric usability for downstream ML modules.

## Parent Function (Epic)

Telemetry & Observability Layer

## Module Breakdown

### 2.6.1 Synthetic Load Testing

- [ ] Generate synthetic load using tools such as curl or simple scripts

- [ ] Verify that telemetry data appears correctly in the metrics database

- [ ] Validate:

- [ ] Metric resolution and accuracy

- [ ] Correct labeling (server IDs, request paths)

- [ ] Refine instrumentation as needed to ensure data usability for ML modules

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

telemetry, infra, task

## Core Routing & Infrastructure

Title:
[Core Routing & Infrastructure] Repository & Version Control Setup

## Description

Initialize the SmartLoad repository, establish structure and collaboration conventions, and ensure access for all team members.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.1.1 Project Repository Initialization

- [ ] Initialize the SmartLoad GitHub repository (public or private as appropriate)

- [ ] Define project directory structure for each microservice/module:

- [ ] load-balancer/

- [ ] rl-engine/

- [ ] telemetry/

- [ ] Add a clear README describing the project and structure

- [ ] Establish branching and merging conventions (feature branches, pull requests)

- [ ] Ensure repository access for all team members

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] CI/CD Pipeline Configuration

## Description

Configure continuous integration workflows to lint, test, and build Docker images, with a pathway for future pipeline expansion.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.2.1 Continuous Integration

- [ ] Set up continuous integration using GitHub Actions (or equivalent)

- [ ] Configure workflows to:

- [ ] Lint code on each push

- [ ] Run a basic (initial) test suite

- [ ] Build Docker images

- [ ] Plan for future expansion of the pipeline to include module-level testing

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] Development Environment & Containerization

## Description

Containerize components and provide a docker-compose development environment with a validated minimal “Hello World” path.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.3.1 Docker-Based Setup

- [ ] Create Dockerfiles for each major component

- [ ] Provide a docker-compose.yml to orchestrate services in development

- [ ] Initially support a minimal setup (placeholder services)

- [ ] Verify that a simple Hello World service (load balancer ping response) runs successfully via Docker

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] Baseline Architecture Finalization

## Description

Finalize the baseline architecture and confirm the technology stack, module responsibilities, and inter-component interfaces.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.4.1 Technology Stack Decisions

- [ ] Review and confirm technology stack decisions (detailed in the next section)

- [ ] Agree on:

- [ ] Programming languages and frameworks per component

- [ ] Responsibilities of each module

- [ ] Walk through the Modular Architecture Overview

- [ ] Define and document interfaces between components, including:

- [ ] Control bus data

- [ ] Telemetry message formats

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] Sprint Planning & Task Tracking

## Description

Set up project management tooling and populate initial sprint tasks with clear acceptance criteria.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.5.1 Project Management Setup

- [ ] Set up GitHub Projects or Issues for task management

- [ ] Create and populate Sprint 1 tasks

- [ ] Define clear acceptance criteria (CI passing, repo structure finalized)

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] Load Balancer Service Implementation

## Description

Implement a minimal HTTP reverse proxy load balancer with Round-Robin routing and configurable backend addresses.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.6.1 HTTP Reverse Proxy

- [ ] Develop the traffic ingress component that accepts client HTTP requests and forwards them to backend servers

- [ ] Implement the service as a minimal HTTP reverse proxy:

- [ ] Primary choice: Go using the built-in net/http library

- [ ] Fallback option: Node.js with Express (if Go learning is delayed)

- [ ] Implement Round-Robin routing as the initial load balancing policy

- [ ] Configure the service to read backend server addresses from:

- [ ] Configuration files, or

- [ ] Environment variables

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] Dummy Backend Services

## Description

Implement lightweight dummy backend services and run multiple instances to form a backend pool for routing and test scenarios.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.7.1 Backend Pool

- [ ] Implement a lightweight backend service (Python/Flask or Node.js)

- [ ] Return a fixed response to incoming requests

- [ ] Optionally simulate processing latency (sleep for a few milliseconds)

- [ ] Run multiple instances in separate containers to form the backend server pool

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] Baseline Health Check Mechanism

## Description

Add periodic backend health checks and exclude unhealthy backends from routing while maintaining basic Round-Robin behavior.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.8.1 Backend Monitoring

- [ ] Implement periodic health checks from the load balancer to the backend instances

- [ ] Detect unresponsive backends and exclude them from request routing

- [ ] Maintain simple round-robin behavior over only healthy instances

- [ ] Lay the groundwork future anomaly detection integration

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] Logging & Basic Telemetry Collection

## Description

Implement request-level logging and baseline telemetry output to prepare for later integration with a full telemetry pipeline.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.9.1 Request-Level Logs

- [ ] Log each incoming request handled by the load balancer

- [ ] Capture, at minimum:

- [ ] Timestamp

- [ ] Selected backend instance

- [ ] Response time

- [ ] Output telemetry to standard output or log files as an initial baseline

- [ ] Prepare for later integration with the full telemetry pipeline

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] Unit Testing of Load Balancer Logic

## Description

Develop unit tests for core routing behavior and integrate them into CI to maintain load balancer correctness over time.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.10.1 Routing Tests

- [ ] Write unit tests for core routing behavior, including:

- [ ] Correct round-robin server selection

- [ ] Proper handling of backend removal or failure

- [ ] Integrate tests into the CI pipeline to ensure reliability

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

Title:
[Core Routing & Infrastructure] Code Review & Integration

## Description

Establish a peer review process and ensure changes are reviewed for quality and correctness before merging to main.

## Parent Function (Epic)

Core Routing & Infrastructure

## Module Breakdown

### 3.11.1 Peer Review Process

- [ ] Conduct peer code reviews prior to merging into the main branch

- [ ] Ensure adherence to quality, correctness, and shared understanding

## Dependencies

None (prerequisite role is defined for later Decision Intelligence modules, but not dependent on other functions per roadmap dependency logic).

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

core, routing, task

## Decision Intelligence Layer

Title:
[Decision Intelligence Layer] Anomaly Detection Microservice

## Description

Implement an anomaly detection microservice that consumes telemetry data, detects anomalies using baseline and advanced methods, and supports downstream routing constraints.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.1.1 Detection Engine

- [ ] Implement the anomaly detection engine as a standalone microservice

- [ ] Use Python to leverage established ML libraries (scikit-learn or PyTorch)

- [ ] Consume telemetry data by:

- [ ] Subscribing to the telemetry stream, or

- [ ] Periodically querying the metrics database

- [ ] Start with a simple statistical baseline, such as:

- [ ] Rolling averages and standard deviations

- [ ] Threshold-based deviation detection for latency or error rate

- [ ] Integrate a more advanced anomaly detection model (Isolation Forest or LSTM-based model) for improved accuracy

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Real-Time Anomaly Signaling

## Description

Publish anomaly alerts and per-node health signals through a control bus mechanism to enable failure-aware routing decisions.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.2.1 Control Bus Integration

- [ ] Define how anomaly alerts are published within the Decision Layer

- [ ] Emit per-node health status signals indicating normal, degraded, or unhealthy states

- [ ] Implement signaling using one of the following approaches:

- [ ] Preferred: lightweight pub/sub mechanism (Redis Pub/Sub or MQTT)

- [ ] Fallback: status updates stored in the metrics database or an in-memory store

- [ ] Favor asynchronous, event-driven communication for scalability and decoupling

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Load Balancer Integration & Routing Constraints

## Description

Integrate anomaly signals into the load balancer and enforce routing constraints that exclude unhealthy instances and down-weight degraded instances.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.3.1 Failure-Aware Routing

- [ ] Modify the load balancer to consume anomaly signals via:

- [ ] Subscription to the control bus, or

- [ ] Polling the anomaly detection service API

- [ ] Enforce routing rules such that:

- [ ] Instances flagged as unhealthy are excluded from routing

- [ ] Degraded instances are down-weighted in server selection

- [ ] Ensure that anomaly-based constraints are applied prior to other routing policies

- [ ] Define recovery logic for backend instances, such as:

- [ ] Automatic reintegration once anomalies clear, or

- [ ] Manual reset for safety

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Anomaly Scenario Testing

## Description

Test anomaly detection and mitigation end-to-end by simulating backend failures and replaying labeled anomaly sequences as pseudo-live telemetry.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.4.1 Validation Scenarios

- [ ] Simulate abnormal backend behavior, including:

- [ ] Artificial slowdowns

- [ ] Increased error rates or unresponsiveness

- [ ] Verify that the anomaly detection service correctly flags problematic instances

- [ ] Confirm that the load balancer avoids or deprioritizes flagged nodes

- [ ] Replay labeled anomaly sequences from NAB or Yahoo SMD datasets as pseudo-live telemetry input

- [ ] Measure end-to-end detection and mitigation latency, targeting response within one or two monitoring intervals

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Forecasting Microservice

## Description

Implement a workload forecasting microservice that queries historical load data, generates short-term predictions, and publishes forecast outputs.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.5.1 Workload Prediction Engine

- [ ] Implement the workload forecasting engine as a standalone microservice

- [ ] Use Python to leverage time-series forecasting libraries (Prophet, statsmodels)

- [ ] Periodically query the metrics database for historical load data, such as:

- [ ] Request rates

- [ ] CPU utilization

- [ ] Generate short-term load predictions (next 5-minute or 1-hour interval)

- [ ] Begin with a simple baseline model (last-hour average predicts next-hour load) to validate data flow

- [ ] Integrate a more advanced forecasting model trained (ARIMA, Prophet, or LSTM) once the pipeline is verified

- [ ] Output predicted load values or ranges via the control bus

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Autoscaling Decision Logic

## Description

Implement an autoscaler module that subscribes to demand forecasts and decides conservative scale-up/scale-down actions to avoid thrashing.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.6.1 Autoscaler Module

- [ ] Design and implement the Autoscaler as a separate module for clarity and modularity

- [ ] Subscribe to forecast outputs published on the control bus

- [ ] Use forecasted load (and optional auxiliary signals) to decide scaling actions

- [ ] Implement initial rule-based logic, for example:

- [ ] Scale up if predicted load exceeds current capacity by X%

- [ ] Scale down if predicted load remains below capacity by Y% for Z minutes

- [ ] Encode conservative defaults to avoid oscillations or thrashing

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Scaling Infrastructure Integration

## Description

Implement mechanisms for scaling actions in local/simulated environments (and optionally cloud APIs) and keep the load balancer backend pool synchronized.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.7.1 Instance Management

- [ ] Implement mechanisms to execute scaling actions at the infrastructure level

- [ ] For a local or simulated environment:

- [ ] Launch new dummy backend instances as Docker containers

- [ ] Terminate containers to simulate scale-down

- [ ] Maintain a registry of active backend instances, such as:

- [ ] A configuration file

- [ ] A database table

- [ ] Ensure the load balancer dynamically updates its backend pool when the registry changes

- [ ] If a cloud testbed is available, optionally integrate with real infrastructure APIs (AWS EC2 via Boto3) to manage instances

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] End-to-End Control Loop Integration

## Description

Validate the complete telemetry-to-forecast-to-autoscale control loop by simulating load changes and verifying forecasting, provisioning, and routing behaviors.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.8.1 Control Loop Validation

- [ ] Validate the full control loop:

- [ ] Telemetry Forecast Autoscale New Resources Telemetry

- [ ] Simulate rising load by increasing request rates to the load balancer using a load generation script

- [ ] Verify that:

- [ ] The forecasting service predicts the upward trend

- [ ] The autoscaler proactively provisions additional instances

- [ ] The load balancer routes traffic to newly added instances

- [ ] Similarly, test sustained low-load scenarios to validate scale-down behavior

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Autoscaling Safety Constraints

## Description

Implement basic scaling safety policies (minimum/maximum instance limits) as an initial policy layer preceding a full Policy Manager.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.9.1 Scaling Policies

- [ ] Introduce basic policy constraints to prevent unsafe scaling decisions

- [ ] Enforce:

- [ ] Maximum number of backend instances (cost control)

- [ ] Minimum number of instances (fault tolerance)

- [ ] Hard-code constraints initially or load them from configuration files

- [ ] Treat these as a precursor to the full Policy Manager

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Reinforcement Learning Decision Engine

## Description

Implement an RL-based routing module, define the RL problem formulation, and validate learning with an initial RL algorithm.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.10.1 RL Routing Module

- [ ] Implement the RL-based routing engine as a standalone module

- [ ] Use Python with an RL framework (Stable Baselines3 with PyTorch)

- [ ] Define the RL formulation:

- [ ] State: current load, per-server latency, server health flags from the anomaly detector

- [ ] Action: select a backend server or output a ranked distribution of servers

- [ ] Reward: encourage low latency and balanced load (negative P95 latency, throughput-latency trade-off)

- [ ] Start with a simple RL algorithm to validate end-to-end learning, such as:

- [ ] Policy gradient (REINFORCE), or

- [ ] Q-learning in a discrete action space

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Offline Training in Simulation

## Description

Train the RL agent offline in the selected simulation environment and produce deployable model artifacts.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.11.1 RL Training

- [ ] Train the RL agent offline using the simulation environment developed

- [ ] Use CloudSim or a custom simulator to run many training episodes without affecting the live system

- [ ] Simulate long-duration workloads in accelerated time

- [ ] Monitor training progress using reward curves and policy behavior

- [ ] Verify convergence toward reasonable routing behavior (favoring faster or less loaded servers)

- [ ] Save trained model parameters for deployment

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Shadow Deployment of RL Engine

## Description

Integrate the RL engine into the SmartLoad system in shadow mode to compute recommendations without enforcement and validate safety and correctness.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.12.1 Shadow Mode

- [ ] Integrate the RL engine into the live SmartLoad system in shadow mode

- [ ] Allow the RL engine to:

- [ ] Consume live telemetry

- [ ] Compute routing recommendations

- [ ] Log RL decisions without enforcing them, while the load balancer continues using classical routing

- [ ] Compare RL-recommended actions with actual routing decisions to validate correctness and safety

- [ ] Collect performance data under test loads or controlled scenarios

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Full RL Integration with Routing Logic

## Description

Enable RL-driven routing in the load balancer with a strict decision hierarchy, fallbacks, and policy overrides, and integrate messaging via control bus.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.13.1 Decision Hierarchy

- [ ] Enable RL-driven routing decisions in the load balancer once sufficient confidence is established

- [ ] Implement a clear decision hierarchy:

- [ ] (1) Apply anomaly detection constraints to remove unhealthy nodes

- [ ] (2) Use RL-generated routing scores or rankings

- [ ] (3) Fall back to classical load balancing if RL output is unavailable, uncertain, or warming up

- [ ] Allow policy overrides (safe mode) to bypass RL decisions when required

- [ ] Implement RL communication via the control bus, for example:

- [ ] Publish server rankings or traffic distributions

- [ ] Load balancer consumes RL messages and routes accordingly

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Online Learning Strategy & Safety Controls

## Description

Define whether RL is deployed as a fixed policy or supports controlled online learning, and implement safety controls for exploration behavior.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.14.1 Learning Policies

- [ ] Decide between:

- [ ] Fixed-policy deployment trained offline, or

- [ ] Controlled online learning with continual updates

- [ ] If online learning is enabled:

- [ ] Limit exploration to avoid unsafe routing behavior

- [ ] Gate exploration parameters through configuration or policy constraints

- [ ] Favor conservative defaults suitable for short-term project safety

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

Title:
[Decision Intelligence Layer] Evaluation of RL-Based Routing

## Description

Design and execute evaluation experiments comparing RL routing against classical routing across defined scenarios and performance metrics.

## Parent Function (Epic)

Decision Intelligence Layer

## Module Breakdown

### 4.15.1 RL Experiments

- [ ] Design experiments to evaluate RL effectiveness, including:

- [ ] Scenarios with one consistently slower backend server

- [ ] Time-varying workloads and traffic spikes

- [ ] Compare RL-based routing against classical algorithms by measuring:

- [ ] Average latency

- [ ] P95 latency

- [ ] Load distribution fairness

- [ ] Use telemetry data to quantitatively assess performance gains

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

ml, decision, task

## Policy & System Integration

Title:
[Policy & System Integration] Policy Manager Implementation

## Description

Implement a Policy Manager to centralize system configuration and distribute operational policies to SmartLoad components.

## Parent Function (Epic)

Policy & System Integration

## Module Breakdown

### 5.1.1 Policy Configuration

- [ ] Develop a lightweight Policy Manager to centralize configuration and high-level control

- [ ] Implement policy distribution using one of the following:

- [ ] Shared JSON/YAML configuration files, or

- [ ] A small configuration service exposing a policy API

- [ ] Support core policy categories, including:

- [ ] Operating Mode: classical-only, hybrid (RL + classical), or learning-only

- [ ] Safe Mode: force classical routing and disable RL outputs

- [ ] Scaling Limits: minimum and maximum number of instances

- [ ] SLA Targets: desired maximum P95 latency

- [ ] RL Parameters: exploration rate, reward toggles, etc.

- [ ] Ensure all SmartLoad components can read updated policies via the control bus or a shared configuration store

## Dependencies

- Decision Intelligence Layer

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

integration, task

Title:
[Policy & System Integration] Security & Configuration Validation

## Description

Secure sensitive configuration values and validate policies to detect invalid or unsafe configuration before runtime impact.

## Parent Function (Epic)

Policy & System Integration

## Module Breakdown

### 5.2.1 Secrets & Validation

- [ ] Ensure sensitive configuration values (cloud API keys) are not hard-coded

- [ ] Store secrets securely using environment variables

- [ ] Add basic validation to detect invalid or unsafe policy values

## Dependencies

- Decision Intelligence Layer

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

integration, task

Title:
[Policy & System Integration] End-to-End Integration Testing

## Description

Conduct integration tests across SmartLoad components and validate end-to-end operational scenarios spanning anomalies, forecasting, autoscaling, and RL routing.

## Parent Function (Epic)

Policy & System Integration

## Module Breakdown

### 5.3.1 Integration Scenarios

- [ ] Conduct comprehensive integration tests across all system components

- [ ] Validate the following end-to-end scenarios:

- [ ] Scenario 1: steady load node anomaly traffic rerouted recovery and reintegration

- [ ] Scenario 2: sudden load spike forecast predicts increase autoscaler provisions new instance RL routes traffic latency improves

- [ ] Test scale-down behavior after load decreases and verify grace periods

## Dependencies

- Decision Intelligence Layer

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

integration, task

Title:
[Policy & System Integration] Failure Handling & Fallback Validation

## Description

Validate safe operation and graceful degradation during ML component failures and telemetry infrastructure outages.

## Parent Function (Epic)

Policy & System Integration

## Module Breakdown

### 5.4.1 Failure Scenarios

- [ ] Simulate partial system failures, including:

- [ ] RL engine crash or unavailability

- [ ] Metrics database outage

- [ ] Verify that the system continues operating safely using classical load balancing and default behavior

- [ ] Ensure components degrade gracefully using cached or last-known data

## Dependencies

- Decision Intelligence Layer

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

integration, task

Title:
[Policy & System Integration] Resource Usage Monitoring & Optimization

## Description

Monitor SmartLoad component resource use and optimize performance bottlenecks to keep the overall system lightweight under load.

## Parent Function (Epic)

Policy & System Integration

## Module Breakdown

### 5.5.1 Performance Monitoring

- [ ] Monitor CPU and memory usage of each SmartLoad component under load

- [ ] Identify and optimize any performance bottlenecks

- [ ] Ensure the overall system remains lightweight and efficient

## Dependencies

- Decision Intelligence Layer

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

integration, task

Title:
[Policy & System Integration] Performance Tuning & Parameter Refinement

## Description

Tune anomaly detection, forecasting, RL, and load balancer parameters to improve accuracy, stability, and throughput.

## Parent Function (Epic)

Policy & System Integration

## Module Breakdown

### 5.6.1 Parameter Optimization

- [ ] Tune anomaly detection thresholds to balance sensitivity and stability

- [ ] Refine forecasting frequency and model parameters for accuracy and efficiency

- [ ] Adjust RL hyperparameters (learning rate, exploration) and retrain models if improvements are observed

- [ ] Optimize the load balancer implementation for throughput (Go concurrency or Node.js clustering)

## Dependencies

- Decision Intelligence Layer

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

integration, task

Title:
[Policy & System Integration] Optional UI / Dashboard Integration

## Description

Implement an optional operator UI/CLI and/or dashboards to display real-time SmartLoad status and enable policy toggles such as safe mode.

## Parent Function (Epic)

Policy & System Integration

## Module Breakdown

### 5.7.1 Operator Interface

- [ ] Implement a simple web UI or CLI for operators if time permits

- [ ] Display real-time system status, including:

- [ ] Current load

- [ ] Active backend instances

- [ ] Detected anomalies

- [ ] Allow toggling key policies (enabling or disabling safe mode)

- [ ] If implementation time is limited, prepare static dashboards or logs (Grafana) for demonstration purposes

## Dependencies

- Decision Intelligence Layer

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

integration, task

## Testing & Benchmarking

Title:
[Testing & Benchmarking] Automated Test Suite Development

## Description

Develop an automated testing framework spanning unit, integration, and regression tests and integrate it into CI for repeatability.

## Parent Function (Epic)

Testing & Benchmarking

## Module Breakdown

### 6.1.1 Testing Framework

- [ ] Develop a comprehensive automated testing framework covering unit, integration, and regression tests

- [ ] Integrate tests into the CI pipeline to ensure repeatability and long-term reliability

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

- Decision Intelligence Layer

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

testing, task

Title:
[Testing & Benchmarking] Unit Testing of Individual Modules

## Description

Complete unit tests for ML modules and routing logic, covering known patterns and mock states, and split ownership by module.

## Parent Function (Epic)

Testing & Benchmarking

## Module Breakdown

### 6.2.1 Module Tests

- [ ] Complete unit tests for any remaining components, including:

- [ ] Anomaly detection logic (flagging known anomalous sequences)

- [ ] Forecasting module outputs on known patterns

- [ ] RL agent decision logic on mock system states

- [ ] Load balancer routing logic and fallbacks

- [ ] Responsibility split by module ownership:

- [ ] ML-related modules (forecasting, anomaly detection, RL)

- [ ] load balancer and routing logic

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

- Decision Intelligence Layer

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

testing, task

Title:
[Testing & Benchmarking] End-to-End Integration Testing

## Description

Build Docker Compose-based integration tests that simulate realistic system scenarios and validate outcomes via assertions.

## Parent Function (Epic)

Testing & Benchmarking

## Module Breakdown

### 6.3.1 System Scenarios

- [ ] Develop integration test scripts that bring up the full SmartLoad system (via Docker Compose)

- [ ] Simulate realistic scenarios such as:

- [ ] Gradually increasing request load

- [ ] Autoscaler-triggered instance provisioning

- [ ] RL-guided routing under varying load

- [ ] Validate outcomes using assertions, for example:

- [ ] Number of active backend instances increases as expected

- [ ] P95 latency remains below configured SLA targets

- [ ] Implement tests using Python scripts or a testing framework

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

- Decision Intelligence Layer

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

testing, task

Title:
[Testing & Benchmarking] Regression Testing

## Description

Convert identified bugs and edge cases into targeted regression tests to prevent recurrence.

## Parent Function (Epic)

Testing & Benchmarking

## Module Breakdown

### 6.4.1 Bug Prevention

- [ ] Identify bugs or edge cases discovered during integration

- [ ] Add targeted regression tests to prevent recurrence

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

- Decision Intelligence Layer

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

testing, task

Title:
[Testing & Benchmarking] Performance Benchmarking

## Description

Stress test SmartLoad and benchmark routing and autoscaling configurations, measuring throughput, latency distribution, and system overhead.

## Parent Function (Epic)

Testing & Benchmarking

## Module Breakdown

### 6.5.1 Load Testing

- [ ] Use a load generation tool (Locust, JMeter, or a custom multithreaded script) to stress the system

- [ ] Gradually increase load until system capacity is reached

- [ ] Measure key performance indicators, including:

- [ ] Throughput (requests per second)

- [ ] Latency distribution (average and P95 latency)

- [ ] Benchmark alternative configurations, such as:

- [ ] RL-based routing vs classical round-robin routing

- [ ] Forecasting-based autoscaling vs reactive autoscaling

- [ ] Measure SmartLoads own resource consumption (CPU and memory usage per microservice) to assess system overhead

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

- Decision Intelligence Layer

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

testing, task

Title:
[Testing & Benchmarking] Model Accuracy Evaluation

## Description

Evaluate forecasting and anomaly detection accuracy using available datasets and report error characteristics and rates.

## Parent Function (Epic)

Testing & Benchmarking

## Module Breakdown

### 6.6.1 ML Metrics

- [ ] Evaluate forecasting accuracy by comparing predicted versus actual load trends

- [ ] Assess anomaly detection performance using labeled datasets or known injected anomalies

- [ ] Report false positive and false negative rates where applicable

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

- Decision Intelligence Layer

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

testing, task

Title:
[Testing & Benchmarking] Fault Tolerance & Resilience Testing

## Description

Perform failure injection tests to validate graceful degradation and continued service availability under component failures.

## Parent Function (Epic)

Testing & Benchmarking

## Module Breakdown

### 6.7.1 Failure Injection

- [ ] Intentionally disrupt system components to validate graceful degradation, including:

- [ ] Terminating the RL engine and verifying fallback to classical routing

- [ ] Disabling the forecasting service and confirming autoscaling continues in reactive mode

- [ ] Ensure no system-wide crashes occur and default behavior maintains service availability

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

- Decision Intelligence Layer

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

testing, task

Title:
[Testing & Benchmarking] System Tuning Based on Results

## Description

Use benchmark outcomes to tune autoscaling, routing, and ML components and ensure performance complies with explicit requirements.

## Parent Function (Epic)

Testing & Benchmarking

## Module Breakdown

### 6.8.1 Post-Benchmark Adjustments

- [ ] Analyze benchmarking results against SLA targets

- [ ] If P95 latency exceeds acceptable bounds:

- [ ] Adjust autoscaling thresholds or instance limits

- [ ] Optimize load balancer code paths

- [ ] Refine ML components as needed, such as:

- [ ] Retraining RL models with additional data

- [ ] Adjusting reward functions or forecasting parameters

- [ ] Ensure compliance with any explicit performance or efficiency requirements specified by supervisors

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

- Decision Intelligence Layer

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

testing, task

Title:
[Testing & Benchmarking] Results Documentation & Reporting

## Description

Collect experiment artifacts and create plots/tables for inclusion in the final report and documentation.

## Parent Function (Epic)

Testing & Benchmarking

## Module Breakdown

### 6.9.1 Experimental Artifacts

- [ ] Collect logs, metrics, and experiment outputs

- [ ] Generate plots and charts for key results, such as:

- [ ] Latency vs load curves

- [ ] Scaling behavior over time

- [ ] Tabulate KPIs comparing baseline behavior with SmartLoad-enabled behavior for inclusion in the final report

## Dependencies

- Data Foundation

- Telemetry & Observability Layer

- Core Routing & Infrastructure

- Decision Intelligence Layer

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

testing, task

## Deployment & Finalization

Title:
[Deployment & Finalization] Production / Demo Deployment Setup

## Description

Prepare and deploy SmartLoad in a realistic demo environment (VMs or Kubernetes), parameterize configuration, and ensure networking and roles are correctly set.

## Parent Function (Epic)

Deployment & Finalization

## Module Breakdown

### 7.1.1 Deployment Environment

- [ ] Prepare a realistic deployment environment for demonstration

- [ ] Deploy SmartLoad using one of the following approaches:

- [ ] Cloud-based virtual machines (AWS, Azure, or university cluster)

- [ ] Kubernetes cluster with SmartLoad components as services

- [ ] Assign roles within the deployment:

- [ ] Load balancer deployed as a public-facing service

- [ ] Backend services deployed as separate instances or pods

- [ ] Configure networking to ensure:

- [ ] Load balancer endpoint is externally accessible

- [ ] Internal communication with backend services is functional

- [ ] Harden deployment artifacts:

- [ ] Production-grade Docker Compose configuration, or

- [ ] Helm charts if using Kubernetes

- [ ] Ensure all environment variables (database connections, service endpoints) are correctly parameterized

## Dependencies

- Testing & Benchmarking

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

deployment, task

Title:
[Deployment & Finalization] Final Code Cleanup & Refactoring

## Description

Refactor and clean up the codebase for maintainability, remove debug-only behavior, and externalize configuration.

## Parent Function (Epic)

Deployment & Finalization

## Module Breakdown

### 7.2.1 Code Quality

- [ ] Refactor code for clarity and maintainability

- [ ] Remove or disable debug-only logging

- [ ] Ensure all configuration values are externally configurable

- [ ] Eliminate hard-coded constants and magic values

## Dependencies

- Testing & Benchmarking

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

deployment, task

Title:
[Deployment & Finalization] Documentation Completion

## Description

Consolidate documentation artifacts from all sprints and ensure alignment between design documentation and final implementation.

## Parent Function (Epic)

Deployment & Finalization

## Module Breakdown

### 7.3.1 Project Documentation

- [ ] Consolidate documentation produced across all sprints

- [ ] Ensure consistency between design documents and final implementation

## Dependencies

- Testing & Benchmarking

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

deployment, task

Title:
[Deployment & Finalization] Sprint Reports Compilation

## Description

Compile sprint-level notes into a unified development narrative capturing objectives, outcomes, and plan deviations.

## Parent Function (Epic)

Deployment & Finalization

## Module Breakdown

### 7.4.1 Development Narrative

- [ ] Merge sprint-level notes into a cohesive development narrative

- [ ] For each sprint, summarize:

- [ ] Objectives

- [ ] Key implementation outcomes

- [ ] Deviations from the original plan

## Dependencies

- Testing & Benchmarking

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

deployment, task

Title:
[Deployment & Finalization] User Guide Preparation

## Description

Write a user guide for deploying SmartLoad, reproducing demos/tests, and interpreting system outputs.

## Parent Function (Epic)

Deployment & Finalization

## Module Breakdown

### 7.5.1 User Instructions

- [ ] Write a concise guide explaining how to:

- [ ] Deploy and start SmartLoad services

- [ ] Reproduce key test or demo scenarios

- [ ] Interpret logs, metrics, and outputs

- [ ] Include the guide in the repository README or as a standalone markdown document

## Dependencies

- Testing & Benchmarking

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

deployment, task

Title:
[Deployment & Finalization] Technical Documentation Finalization

## Description

Finalize per-module documentation and update design documents to reflect the final system state and interfaces.

## Parent Function (Epic)

Deployment & Finalization

## Module Breakdown

### 7.6.1 Module Documentation

- [ ] Ensure each SmartLoad module includes:

- [ ] A brief functional description

- [ ] Interface definitions

- [ ] Key design decisions

- [ ] Update existing module design documents (Anomaly Detection, Decision Layer) to reflect the final system state

## Dependencies

- Testing & Benchmarking

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

deployment, task

Title:
[Deployment & Finalization] Final Project Report Writing

## Description

Produce the final academic report, divide drafting responsibilities by topic area, and collaboratively refine for coherence and quality.

## Parent Function (Epic)

Deployment & Finalization

## Module Breakdown

### 7.7.1 Academic Report

- [ ] Prepare the final written report following the expected academic structure:

- [ ] Introduction and problem statement

- [ ] Related work

- [ ] System architecture and design rationale

- [ ] Implementation details

- [ ] Testing and performance evaluation

- [ ] Conclusions and future work

- [ ] Divide drafting responsibilities:

- [ ] introduction and architecture

- [ ] AI/ML components and experimental results

- [ ] infrastructure, deployment, and testing

- [ ] Collaboratively edit and refine the report for coherence and quality

## Dependencies

- Testing & Benchmarking

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

deployment, task

Title:
[Deployment & Finalization] Presentation & Demo Preparation

## Description

Prepare slides and a live or scripted demo showcasing SmartLoad capabilities, and rehearse for reliable execution.

## Parent Function (Epic)

Deployment & Finalization

## Module Breakdown

### 7.8.1 Final Demonstration

- [ ] Prepare presentation slides summarizing:

- [ ] Motivation and system overview

- [ ] Key technical contributions

- [ ] Experimental results and insights

- [ ] Design a live demo or scripted demonstration showcasing:

- [ ] Load scaling behavior

- [ ] Anomaly handling

- [ ] RL-based adaptive routing

- [ ] Rehearse the presentation and demo to ensure smooth execution

## Dependencies

- Testing & Benchmarking

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

deployment, task

Title:
[Deployment & Finalization] Final Review & Buffer Time

## Description

Reserve time for final fixes, incorporate supervisor feedback, and verify all deliverables meet submission requirements.

## Parent Function (Epic)

Deployment & Finalization

## Module Breakdown

### 7.9.1 Final Checks

- [ ] Reserve time for last-minute fixes or refinements

- [ ] Address feedback from supervisors, if any

- [ ] Verify that all deliverables meet submission requirements

## Dependencies

- Testing & Benchmarking

- Policy & System Integration

## Acceptance Criteria

- Feature implemented as described

- Unit or integration tests passing

- Integrated with relevant components

- No critical errors in logs

## Labels

deployment, task

## Parallel Development Streams

Stream A — Data & Decision Intelligence

- Data Foundation

- Decision Intelligence Layer

Stream B — Infrastructure & Observability

- Core Routing & Infrastructure

- Telemetry & Observability Layer

Stream C — Integration, Testing & Deployment

- Policy & System Integration

- Testing & Benchmarking

- Deployment & Finalization